## Slide 1
Sprint 1 Review
Project: Super Flash - Online Flashcard System
Sprint 3 Review
Group 1
Nhi Dinh
Tu Dinh
Kim Tran-Do

## Slide 2
Sprint 1 Review
Super Flash - Online Flashcard System
Sprint 3 – Tasks breakdown
Study and Review Module (Kim):
  Implement flip, shuffle, reset, difficulty classification and display result
Quiz Module (Tu):
  Generate quizzes, verify answers and display result
Teacher Module (Nhi):
  Teacher’s Main Page: Display list of classes, navigation to Teacher’s Class Detail Page and Edit Class Page
  Teacher’s Class Detail Page: Display list of assigned flashcard sets and students, implement add/remove Student and assign/remove Flashcard Functionality
  Create and Edit Class Page: Implement create and edit class functionality
Student Module (Tu & Kim):
  Student’s Class Page: Display list of attended classes, navigation to Student’s Class Detail Page
  Student’s Class Detail Page: Display all added flashcard sets of the class, navigation to Study/Quiz for each set
Jenkins and Docker Deployment (Nhi):
  Implement Jenkinsfile and Dockerfile for Super Flash project
Unit Testing and Test Coverage (Everyone):
  Implement unit tests for all major features to ensure stability and maintainability

## Slide 3
Sprint 1 Review
Super Flash - Online Flashcard System
Sprint 3 – Timeline and total working hours
Total working hours:
Nhi Dinh: ? hours
Tu Dinh: ? hours
Kim Tran: 48 hours
Time and event | Description
11.2.2025 - Sprint Kickoff | Summarize results from Sprint 2 Clarify sprint 3 requirements
24.02.2025 - Mid Sprint Review | Present the progress and conduct code review Gather feedbacks from peers and resolve challenges
02.03.2025 - Tasks completion deadline | Complete the assigned tasks Conduct unit testing
03.03.2025 - End of Sprint Meeting | Conduct second code review Review unit test results and ensure adequate test coverage Conduct integration tests for all features Prepare for sprint 4

## Slide 4
Sprint 1 Review
Super Flash - Online Flashcard System
Sprint 3 –Test Coverage
Test coverage result:
  Test cases: 245 cases

## Slide 5
Sprint 1 Review
Super Flash - Online Flashcard System
Sprint 3 – Challenges and solutions
Challenges:
  Underestimating task complexity and overlooking many sub tasks.
Solutions:
  Identified the issue early and distributed sub-tasks to balance the workload.

## Slide 6
Sprint 1 Review
Super Flash - Online Flashcard System
Sprint 3 – Overview
All tasks completed within the planned timeline
Integration testing to ensure the app ran smoothly and without errors
No AI tool

## Slide 7
Sprint 1 Review
Super Flash - Online Flashcard System
Sprint 4 - Plan
App deployment - Nhi
Implement progress tracking for Student and Teacher -Kim
Implement User Manual and Technical Document - Tu
Timeline: 03/03-10/03 (7 days)

## Slide 8
Sprint 1 Review
Project: Super Flash - Online flashcard system for study
Sprint 1 Review
Thank you for listening to our team!