# Software Engineering Project Plan

Table of Contents

Software Engineering Project Plan	1

1.	Project Overview	1

A.	Project Title:	1

B.	Problem Summary:	1

C.	Intended Audience/Users:	1

D.	Main Features/Components	3

2.	Project Objectives	3

3.	Scope and Deliverables	3

A.	Scope	3

B.	Key Deliverables	4

4.	Project Timeline	4

5.	Work Breakdown	5

6.	Project Organization	5

7.	Hardware and Software Resource Requirements	6

8.	Risk Management	6

9.	Testing and Quality Assurance	6

10.	Documentation and Reporting	7

## Project Overview

### Project Title:

Online Flashcard System for Study

### Problem Summary:

Students and teachers in our school and in the world still struggle to find efficient, user-friendly tools for creating, studying, and reviewing study materials. Existing solutions lack personalization and collaboration features, leading to frustration and inefficiency in the learning process. This project aims to provide an intuitive flashcard-based platform to increase the efficiency of the learning and teaching process.

### Intended Audience/Users:

Our product is designed to cater to two primary groups: students aged 10-30 and teachers in educational institutions. Understanding their demographics, learning styles, and technological proficiency allows us to create an app that truly meets their needs.

1. Students (Aged 10-30)

Demographics:

- Age Range: 10–30 years old.

- Education Levels: Includes middle school, high school, undergraduate, and graduate students.

- Technological Proficiency:

  - Younger students (10-18) are digital natives, highly comfortable using mobile apps, tablets, and computers for learning.

  - Older students (18-30) may be more focused on productivity tools and value features that save time or improve learning efficiency.

Preferences:

- Engaging Learning Tools: Students prefer visually appealing and interactive apps that make learning enjoyable.

- Personalization: They value the ability to customize flashcards, and study sets according to their unique learning preferences.

- Gamification: Features like quiz challenges, points, badges, and leaderboards to make learning fun and motivate students to keep studying.

- Collaboration: Many students benefit from studying with peers, so sharing flashcard sets and working together on study materials is a key preference.

- Flexibility: Students prefer being able to study anywhere and by any device (on mobile, tablet, or desktop).

Needs:

- Improved Memory Retention: Tools that use spaced repetition or quizzes to reinforce learning, optimize the timing of reviews and maximize retention.

- Efficient Time Management: Features that help students organize study materials quickly, reducing the effort spent on manual tasks.

- Progress Tracking: Insights into their performance and areas where improvement is needed to guide their study focus, motivating them to continue learning.

- Ease of Use: Intuitive navigation and straightforward interfaces are essential for younger students who may not be as patient with complex systems.

2. Teachers in Educational Institutions

Demographics:

- Age Range: 25–60 years old.

- Technological Proficiency:

  - Varies from basic to advanced. Many teachers are familiar with educational tools and platforms but may prefer simplicity and ease of integration.

- Teaching Levels: Includes middle school, high school, and higher education instructors.

Preferences:

- Time-Saving Tools: Teachers value features that reduce administrative overhead, such as uploading flashcard sets in bulk or assigning materials to classes with a few clicks.

- Structured Organization: Tools that allow categorization of flashcards by topic, class, or level help teachers maintain organized study materials.

- Collaboration: Sharing flashcards with students and other teachers is essential, fostering a collaborative learning environment.

- Scalability: Teachers often teach multiple classes, so they prefer systems that can handle large amounts of data seamlessly.

Needs:

- Progress Monitoring: Insights into how their students are engaging with and performing on flashcards, enabling them to adjust teaching strategies accordingly.

- Integration with Classrooms: A seamless way to assign flashcards to specific groups or classes, ensuring accessibility for all students.

### Main Features/Components

Feature 1 - User Management: registration, login, and authentication user management.

Feature 2 - Flashcard Management: Tools for creating, editing, and deleting flashcards

Feature 3 – Flashcard Sets Management: Tools for creating, editing, deleting, and sharing flashcard sets.

Feature 4 - Teacher Features: Ability to upload and assign flashcard sets to classes.

Feature 5 - Study and Quiz Modes: Flashcard review and self-assessment through quizzes.

Feature 6 - Progress Tracking: Insights into user performance and study progress.

Feature 7 - Simple and Effective UI: An easy-to-navigate JavaFX interface focused on usability.

## Project Objectives

- Increase User Adoption: Achieve 50% adoption within Metropolia within the first 6 months of launch.

- Improve User Satisfaction: Attain a user satisfaction score of 85% or higher within the first year.

- Monetization Goals: Generate $10,000 in revenue within the first year through premium subscriptions or institutional partnerships.

## Scope and Deliverables

### Scope

Included:

- User Authentication: Secure registration and login for user’s information accessing.

- Flashcard Management: Features to create, edit, delete, and organize flashcards into sets for effective study organization.

- Study and Review Features: Tools for reviewing flashcards with options like flipping cards to view definitions or shuffling cards for variety.

- Quiz Mode: Self-assessment functionality where students can test their knowledge using quizzes generated from their flashcard sets.

- Teacher-Specific Tools: Uploading and assigning flashcard sets to class.

- Progress Tracking with Basic Analytics: Insights into user performance, such as review completion rates and quiz accuracy.

- Simple, Functional UI: A straightforward JavaFX-based interface designed for easy navigation and usability.

Excluded:

- Responsive UI design (will focus on a mobile app interface).

- Advanced gamification or animation features.

### Key Deliverables

- User Management Module:
A secure system for user registration, login, and access their own information after login

- Flashcard Management Module:
Features for creating, editing, deleting, and organizing flashcards into sets for efficient study.

- Flashcard Set Management Module:

Feature for creating, editing, deleting, and sharing set of flashcards with other users

- Study and Review Module:
Tools for students to review flashcards interactively, including flipping cards to view definitions, shuffling for variety, and spaced repetition to enhance memory retention.

- Quiz Mode Module:
A self-assessment feature where students can test their knowledge through quizzes generated from their flashcards.

- Teacher Module:
Tools for uploading flashcard sets and assigning them to students, allowing easy distribution of study materials.

- Progress Tracking Module:
Basic analytics to provide insights into user performance, such as accuracy rates in quizzes and study completion statistics.

- Final Project Documentation:
Comprehensive documentation including a technical guide, user manual, and test reports.

## Project Timeline

| Sprint | Start Date | End Date | Key Milestones |
| --- | --- | --- | --- |
| 1 | 13.01.2025 | 27.01.2025 | - Finalize requirement, project scope, create the product backlog, and define team member roles - Create UI mockups and Database schema - Set up project infrastructure |
| 2 | 27.01.2025 | 10.02.2025 | - Implement user authentication module (registration, login) - Implement flashcard management module (create, edit, delete, view). Kim - Implement flashcard set management module (create, edit, delete, view, share) Tu |
| 3 | 10.02.2025 | 03.03.2025 | - Implement study and review tools module Kim - Implement quiz mode module Tu - Implement teacher module Nhi |
| 4 | 03.03.2025 | 14.03.2025 | - Implement progress tracking and Statistics module Nhi + Kim - Final testing and quality assurance. - Prepare documentation and final project presentation. |

## Work Breakdown

| Task ID | Task Description | Dependencies | Assignment |
| --- | --- | --- | --- |
| 1.1 | Define project requirements and create the product backlog. |  | Nhi |
| 1.2 | Set up project environment |  | Nhi, Tu, Kim |
| 1.3 | Design ER diagram and database schema | 1.1 | Tu, Kim |
| 1.4 | Design UI mockups using Figma | 1.1 | Nhi |
| 2.1 | Develop user registration and login module | 1.3, 1.4 | Nhi |
| 2.2 | Develop flashcard management module | 1.3, 1.4 | Kim |
| 2.3 | Develop flashcard set management module | 1.3, 1.4 | Tu |
| 3.1 | Develop study and reviews tools module | 2.2, 2.3 | Kim |
| 3.2 | Develop quiz mode module | 2.2, 2.3 | Tu |
| 3.3 | Develop teacher module | 2.2, 2.3 | Nhi |
| 4.1 | Develop progress tracking and Statistics module | 3.1, 3.2, 3.3 | Nhi + Kim |
| 4.2 | Integration testing | 4.1 | Kim |
| 4.3 | User Acceptance Testing | 4.2 | Tu |
| 4.4 | Implement Technical Document | 4.2 | Tu |
| 4.5 | Implement User manual | 4.2 | Tu |
| 4.6 | Prepare for project presentation | 4.2 | Kim |

## Project Organization

Team Members and Roles:

Sprint 1:

Scrum Master: Nhi Dinh

UX/UI Designer: Kim Tran and Tu Dinh

Database Architect: Nhi Dinh

Sprint 2: Tu Dinh

Scrum Master

Full-stack developers: Nhi Dinh, Kim Tran, Tu Dinh

Sprint 3: Kim Tran

Scrum Master

Full-stack developers: Nhi Dinh, Kim Tran, Tu Dinh

Sprint 4: Kim Tran

Scrum Master

Full-stack developers: Nhi Dinh, Kim Tran, Tu Dinh

## Hardware and Software Resource Requirements

Hardware: Laptops and mobile phone (for User Acceptance Testing)

Software:

IDEA: IntelliJ IDEA

Database: MariaDB

Programming language: Java

Java UI framework: JavaFX

Java database interaction: JDBC

Architectural pattern: MVVM

Java framework for MVVM architectural pattern with JavaFX: mvvmFX

## Risk Management

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Scoop creep | High | High | Clearly define scope and regularly review progress. |
| Team coordination issues | Medium | High | Schedule daily, weekly meetings and use task management tools (Trello) |
| Missed Deadlines | Medium | High | Break tasks into smaller, manageable chunks with clear deadlines. Monitor progress daily through daily scrum |
| Insufficient Testing Time | Medium | High | Allocate dedicated testing time in each sprint. Begin testing early for core functionalities. |
| Feature Integration Issues | Medium | Medium | Perform continuous integration and integration testing. Use Git for version control to avoid conflicts. |

## Testing and Quality Assurance

Testing Approach:

- Unit Testing: Verify each small unit of the project, such as a function or a class

- Integration Testing: Ensure modules interact correctly.

- User Acceptance Testing (UAT): Collect feedback from students and teachers.

Criteria for Success:

- All core features function as expected.

- No critical bugs in workflows.

- Achieve an average rating of 4.5 out of 5 in feedback from students and teachers.

## Documentation and Reporting

Documentation:

- Technical Documentation: Architecture, database schema, and Javadoc.

- User Manual: Instructions for students and teachers to use the app.

Reporting:

- Daily Standups: Conduct 10 minutes daily meetings to discuss progress, roadblocks, and plans for the day.

- Weekly progress updates shared via meetings.

- Sprint Reviews: Hold a review at the end of each sprint to demonstrate completed features and gather feedback

- Sprint Retrospectives: Conduct a retrospective after each sprint to reflect on what went well, identify areas for improvement, and adjust processes as needed.

- Progress Tracking: Use Trello to track progress and ensure visibility of task completion throughout the sprint.